4SIGHT

Website Improvement

Product Requirements Document

| Document version | v1.0 |
| --- | --- |
| Date | June 2026 |
| Status | Draft — Pending Review |
| Product | 4sight.agency — Public Website |
| Prepared by | Website Audit |

# 1. Overview

This document defines the requirements for improving the 4Sight agency website (4sight.agency). The current site scores 6.5/10 in a full audit: it has strong positioning and clear service architecture, but lacks the trust signals, social proof, and conversion infrastructure needed to convert informed B2B buyers.

This PRD covers 17 discrete improvements across five areas. Each feature is defined with priority, effort, acceptance criteria, and owner. The goal is to take the site from a polished template to a credible, high-converting agency property.

## 1.1 Current state assessment

| Overall score | Target score | Features to add |
| --- | --- | --- |
| 6.5 / 10 | 8.5 / 10 | 17 features |

## 1.2 What is NOT changing

The following elements are working well and must be preserved through all design and development work:

- The core hook: "Most businesses don't have a growth problem — they have a systems problem"

- The BUILD / AUTOMATE / SCALE three-pillar framework

- The five-step process section (Discover → Architect → Build → Automate → Scale)

- Overall page structure and navigation

# 2. Goals & success metrics

| Goal | Current baseline | Target (90 days post-launch) |
| --- | --- | --- |
| Contact form conversion rate | Unknown (no tracking) | +40% from baseline |
| Time on page | Unknown | >2:30 avg session |
| Bounce rate | Unknown | <55% |
| Qualified leads per month | Unknown | Establish baseline, then +30% |
| Trust score (manual audit) | 6.5 / 10 | 8.5 / 10 |

# 3. Feature priority overview

| Priority | Feature | One-line rationale |
| --- | --- | --- |
| TRUST & CREDIBILITY |  |  |
| Critical | Named case studies | Anonymous metrics are unverifiable and trusted by no serious B2B buyer |
| Critical | Founder / team section | Zero human presence makes the agency look non-existent |
| Critical | Client testimonials | Not a single social proof quote on the entire page |
| High | Client logo bar | Logos near the hero instantly signal legitimacy |
| High | Portfolio visuals | Six metrics with zero screenshots is not a portfolio |
| CONVERSION & LEAD QUALITY |  |  |
| High | Pricing / engagement tiers | Buyers are qualifying you out silently without any context |
| High | Low-friction secondary CTA | "Book Strategy Call" is high-commitment for cold traffic |
| High | FAQ section | Objections answered pre-call = shorter, better calls |
| Medium | Form confirmation message | Zero follow-up cue after submission increases anxiety |
| CONTENT & BRAND NARRATIVE |  |  |
| High | About / origin story | No narrative thread makes the positioning feel hollow |
| High | ICP / ideal client statement | "We work with everyone" paradoxically repels good-fit buyers |
| Medium | Technology / tools stack | Sophisticated buyers ask "but what do you actually build with?" |
| Medium | Blog / resources (2–3 posts) | Signals expertise and is the highest-ROI SEO lever available |
| SEO & TECHNICAL |  |  |
| Medium | Optimised meta tags | Current meta description duplicates hero copy verbatim |
| Medium | Social profile links | No LinkedIn signals the agency may be inactive or brand new |
| Medium | Privacy policy & terms pages | Contact form legally requires a privacy policy in most markets |
| Medium | Analytics setup | Cannot improve what you cannot measure — no baseline exists |

# 4. Feature specifications

## 4.1 Trust & credibility

| F-01 Named case studies |  | Critical | Effort: Medium |
| --- | --- | --- | --- |
| Description | Replace the six anonymous case study cards ("Real Estate", "Logistics" etc.) with real client stories. Each story must include the client name or company, a 2–3 sentence narrative explaining the problem and what was built, and one or more verified outcome metrics. A blurred logo is acceptable where the client requests confidentiality, but anonymous industry labels alone are not acceptable. |  |  |
| Acceptance criteria | - At minimum 3 of the 6 cards feature a real client name or logo - Each card includes a 2–3 sentence narrative (not just a metric) - Metrics are specific: they include a time period or comparison point (e.g. "response time dropped from 12 hours to 45 seconds within 30 days of launch") - At least one card links to a live project, screenshot, or short video walkthrough - Cards pass a basic credibility check: a reader could Google the client name and find confirming signals |  |  |
| F-02 Founder / team section |  | Critical | Effort: Low |
| Description | Add a dedicated About or Team section to the site. At minimum this must include the founder's name, a professional photo, a 2–3 sentence biography covering relevant background, and a LinkedIn profile link. If there are additional team members (designers, developers, project managers), they may be listed. The section should answer the unspoken question every B2B buyer has: "Who actually built this and why should I trust them with my systems?" |  |  |
| Acceptance criteria | - Section is visible on the homepage (no separate page required, but acceptable if linked) - At least one founder or principal is named with a professional photo - Bio communicates relevant experience (prior companies, years in industry, or specific expertise) - LinkedIn profile link is present and functional - Section appears before the contact form in page scroll order |  |  |
| F-03 Client testimonials |  | Critical | Effort: Low |
| Description | Add a testimonials section with a minimum of two and ideally three client quotes. Each testimonial must include the client's full name, their role or company, and a quote that references a specific outcome or experience (not a generic endorsement). Photo inclusion is preferred but not required. Testimonials should be placed near the case studies section or directly above the contact form. |  |  |
| Acceptance criteria | - Minimum 2 testimonials, each from a named person with a stated role or company - Each quote is specific — it references a result, timeline, or named feature of the service - No stock photos — real client photos or initials-avatar fallback only - Section placement is within scrolling distance of the primary CTA |  |  |
| F-04 Client logo trust bar |  | High | Effort: Low |
| Description | Add a horizontal logo row placed immediately below the hero section, above The Problem. This is one of the highest-trust signals on any agency page — it tells a first-time visitor within 3 seconds that real companies have paid for this service. Include 4–8 logos. Grayscale treatment is standard and reduces visual noise. Label the bar with a short line such as "Trusted by teams at" or "Brands we've built for". |  |  |
| Acceptance criteria | - 4–8 client logos present below the hero section - Logos are in grayscale or single-color treatment - Each logo is properly licensed (client permission or public domain) - Row is responsive — collapses gracefully on mobile - Label copy is present and non-generic |  |  |
| F-05 Portfolio visuals |  | High | Effort: Medium |
| Description | The current Work section contains metrics only — no screenshots, no visual evidence of anything built. Add at least one visual artifact per case study: a device mockup screenshot, a screen recording GIF, a dashboard screenshot, or a photograph. Sensitive client data may be blurred or replaced with dummy data. The goal is to answer the question "but what did it actually look like?" for every case study. |  |  |
| Acceptance criteria | - At least 3 of the 6 case studies include a visual (screenshot, mockup, or recording) - All visuals are high-resolution and render crisply on retina displays - If client data is shown, it has been approved by the client or sufficiently anonymised - Visuals are lazy-loaded and do not meaningfully impact page performance |  |  |

## 4.2 Conversion & lead quality

| F-06 Pricing / engagement model section |  | High | Effort: Low |
| --- | --- | --- | --- |
| Description | Add a pricing or engagement model section that gives buyers enough context to self-qualify. This does not need to be exact pricing — a tiered structure (e.g. Starter / Growth / Enterprise) or a range ("Projects typically start from $X") is sufficient. The primary goal is to filter out unqualified enquiries and validate serious buyers. This section reduces wasted discovery calls significantly. |  |  |
| Acceptance criteria | - At least one pricing signal exists on the page (tier names, range, or minimum engagement value) - Section is scannable in under 10 seconds - Each tier or range is linked to a specific type of outcome or deliverable - A CTA is present within or directly below the pricing section |  |  |
| F-07 Secondary low-friction CTA |  | High | Effort: Low |
| Description | The current page has a single CTA — "Book Strategy Call" — which requires a significant commitment from cold traffic. Add a secondary CTA that allows visitors to engage without booking a call. Options include: a downloadable systems audit checklist, a short (2–3 min) demo video, a case study PDF, or an email newsletter. The secondary CTA should be present in the hero section alongside the primary CTA and optionally repeated mid-page. |  |  |
| Acceptance criteria | - A secondary CTA exists in the hero section (alongside "Book Strategy Call") - The secondary CTA requires no phone call or real-time commitment - If email capture is used, a confirmation email is sent automatically - Secondary CTA is visually distinct from the primary (e.g. outlined vs filled button) |  |  |
| F-08 FAQ section |  | High | Effort: Low |
| Description | Add a FAQ section with 6–10 questions that address the most common objections and information gaps a qualified buyer has before reaching out. Mandatory questions: (1) How long does a typical project take? (2) Do you work with small businesses? (3) What do you need from us to get started? (4) Do you offer retainers or one-off projects? (5) What happens after we book a call? Optional: technology/tools used, team size, geographic coverage. |  |  |
| Acceptance criteria | - Minimum 6 questions present with substantive answers (not one-liners) - All 5 mandatory questions are addressed - FAQ uses an accordion or well-spaced layout — not a wall of text - Section is placed before the contact form in page flow |  |  |
| F-09 Form submission confirmation |  | Medium | Effort: Low |
| Description | After submitting the contact form, users currently receive no clear signal about what happens next. Add a post-submission confirmation that sets expectations: when they will hear back, what format (email, calendar link, phone call), and a rough timeline for the discovery call. This reduces post-submission anxiety and drop-off. |  |  |
| Acceptance criteria | - A confirmation message or page appears immediately after form submission - Confirmation states a specific response time (e.g. "within 24 business hours") - Confirmation describes what the next step looks like - A confirmation email is sent automatically to the enquirer's address |  |  |

## 4.3 Content & brand narrative

| F-10 About / origin story section |  | High | Effort: Low |
| --- | --- | --- | --- |
| Description | Add a concise origin story that answers why 4Sight exists. This is 2–4 sentences maximum — it is not a full About page. The story should explain the problem the founder observed in the market, what made them believe they could solve it differently, and what the agency stands for. This narrative thread transforms the service listing into a brand. |  |  |
| Acceptance criteria | - 2–4 sentence origin narrative is present on the homepage - Narrative is written in first person or founder voice (not corporate passive voice) - Story connects to the core positioning (systems vs. growth problem) - Section is distinct from the team bio (different placement or visual treatment) |  |  |
| F-11 Ideal client profile (ICP) statement |  | High | Effort: Low |
| Description | Add a single sentence or short paragraph that defines who 4Sight works best with. This should describe company size, growth stage, industry, or the specific pain point that makes the agency the right fit. Example: "We work best with service businesses doing $1M–$20M in revenue who are ready to automate their operations and stop being the bottleneck in their own growth." This helps good-fit buyers self-select and pre-qualifies enquiries. |  |  |
| Acceptance criteria | - An ICP statement is visible somewhere on the homepage - Statement includes at least two qualifying dimensions (e.g. size + stage, industry + problem) - Statement is placed near the hero or About section, not buried in the footer - Statement is written as an invitation, not a gate ("we work best with X" not "we only work with X") |  |  |
| F-12 Technology / tools stack display |  | Medium | Effort: Low |
| Description | Add a visual row or section that shows the tools and platforms 4Sight builds with. This answers the implicit question sophisticated buyers have: "Do they use tools I've heard of? Are they current?" Suitable tools to display include: Make (Integromat), Zapier, HubSpot, GoHighLevel, Airtable, Bubble, Next.js, Supabase, OpenAI, Retool, or similar. This section can be compact — a logo row with a short label is sufficient. |  |  |
| Acceptance criteria | - 8–16 tool/platform logos are displayed - Logos are current versions (not outdated brand assets) - Section has a label (e.g. "Built with tools your team already knows" or "Our tech stack") - Section is responsive on mobile |  |  |
| F-13 Blog / resource articles (minimum 2) |  | Medium | Effort: High |
| Description | Publish a minimum of 2 blog or resource articles that demonstrate the agency's thinking and expertise. Article topics should align with the core positioning and target buyer pain points. Recommended first articles: (1) "Why your CRM isn't the problem" (mirrors the page's core hook), (2) a case study deep-dive into the fastest or most impressive project completed. Blog content is the highest-ROI long-term SEO lever available and signals that the agency is active and opinionated. |  |  |
| Acceptance criteria | - Minimum 2 articles published before launch - Each article is at minimum 600 words - Articles are linked from the homepage (card grid or sidebar) - Each article has a meta title, meta description, and canonical URL - Articles are indexed by Google (no noindex tag) |  |  |

## 4.4 SEO & technical

| F-14 Optimised meta tags |  | Medium | Effort: Low |
| --- | --- | --- | --- |
| Description | The current meta description duplicates the hero copy verbatim. Rewrite the title tag and meta description for search intent. The title should include a primary keyword (e.g. "systems agency", "automation agency", "workflow automation"). The description should be distinct from the page copy, include a clear benefit, and be within the 155-character limit. Also add Open Graph tags for social sharing. |  |  |
| Acceptance criteria | - Meta title includes a primary keyword and is under 60 characters - Meta description is distinct from page copy and under 155 characters - Open Graph title, description, and image are set - Twitter Card tags are set - Page validates cleanly in Google's Rich Results Test |  |  |
| F-15 Social profile links in footer |  | Medium | Effort: Low |
| Description | Add social media links to the footer. At minimum, a LinkedIn company page link is required — this is the primary trust verification channel for B2B buyers. If additional profiles exist (Twitter/X, YouTube, GitHub), include them. The footer currently contains only a copyright line and an email — this is the minimum viable footer and needs expansion. |  |  |
| Acceptance criteria | - LinkedIn company page link is present and live in the footer - At least one additional social profile is linked if active - Links open in a new tab - Footer also includes: email, © notice, privacy policy link, and terms link |  |  |
| F-16 Privacy policy & terms of service pages |  | Medium | Effort: Low |
| Description | The contact form collects names, company names, and email addresses. This requires a privacy policy under GDPR (EU), PDPA (India), and most other jurisdictions. Add a privacy policy page and a terms of service page. These do not need to be complex — a standard policy generated from a reputable generator (e.g. Termly, Iubenda) and customised for the agency's specific data collection is sufficient. Links must appear in the footer. |  |  |
| Acceptance criteria | - A /privacy-policy page exists and is publicly accessible - A /terms page exists and is publicly accessible - Both pages are linked from the footer - Privacy policy references the contact form and email collection specifically - Privacy policy includes a contact address for data enquiries |  |  |
| F-17 Analytics and conversion tracking setup |  | Medium | Effort: Low |
| Description | No analytics tracking appears to be configured on the current site. Without a baseline, it is impossible to measure the impact of any of the improvements in this PRD. Install Google Analytics 4 (or Plausible for a privacy-first alternative) and configure conversion events for: (1) contact form submission, (2) primary CTA click ("Book Strategy Call"), and (3) secondary CTA engagement. Set up a dashboard that tracks weekly conversion rate. |  |  |
| Acceptance criteria | - An analytics tool is installed and firing on all pages - Contact form submission is tracked as a conversion event - Primary CTA click is tracked - Secondary CTA engagement is tracked - A baseline dashboard is set up before launch so post-launch comparisons are possible - No personally identifiable information is sent to the analytics platform without consent |  |  |

# 5. Phased rollout plan

Features are grouped into three phases based on trust impact, conversion impact, and implementation effort. Phase 1 addresses the most critical trust gaps. Phase 2 builds the conversion infrastructure. Phase 3 adds depth and long-term compounding value.

| Phase | Timeline | Features | Expected impact |
| --- | --- | --- | --- |
| Phase 1 — Trust foundation | Weeks 1–2 | F-01, F-02, F-03, F-04, F-05, F-17 | Eliminates the three critical trust killers. Site goes from feeling like a template to feeling like a real agency. Analytics baseline is set. |
| Phase 2 — Conversion engine | Weeks 3–4 | F-06, F-07, F-08, F-09, F-10, F-11 | Adds pricing context, reduces CTA friction, answers pre-call objections, and gives the brand a human narrative. Highest impact on enquiry quality. |
| Phase 3 — Depth & compounding | Weeks 5–8 | F-12, F-13, F-14, F-15, F-16 | Technology signals, blog content, SEO meta tags, social links, and legal pages. Long-term trust and organic reach. Lower immediate impact, high long-term ROI. |

# 6. Out of scope

The following items were identified during the audit but are explicitly excluded from this PRD. They may be addressed in a future version.

- Full site redesign or rebrand — the visual design is acceptable and a redesign would delay the trust fixes

- A/B testing infrastructure — establish analytics baseline first (F-17) before running experiments

- CMS or headless architecture change — the current build platform is not being changed

- Multilingual content — English only for v2

- Paid advertising landing pages — separate project from the main site

- Client portal or logged-in experience — out of scope for the marketing site

# 7. Open questions

The following questions must be resolved before or during Phase 1 implementation:

| # | Question | Owner |
| --- | --- | --- |
| 1 | Which existing clients have given permission to be named in case studies? | Founder / account management |
| 2 | Does a LinkedIn company page exist? If not, when will it be created? | Founder / marketing |
| 3 | What is the minimum project size or engagement type? This drives the pricing section copy. | Founder / sales |
| 4 | Is there a secondary CTA asset ready (checklist, PDF, demo video)? If not, which is fastest to produce? | Founder / content |
| 5 | Which analytics platform will be used — Google Analytics 4 or a privacy-first alternative? | Developer / founder |
| 6 | What jurisdiction is the company registered in? This affects the privacy policy requirements. | Founder / legal |

End of document